Proposition O Citizens’ Bond Oversight Committee

Meeting Minutes

January 18, 2017

TIME: 6:00 p.m.

PLACE: Sweetwater Union High School District, Rooms A & B

Chula Vista, CA  91911

Un-Adopted MINUTES

- Call Meeting to Order @ 6:06 p.m.

- Roll Call & Pledge of Allegiance

Present:  Robert Carriedo, Diane Gerken, Daniel Gutowski, Terrance McKearney, Rafael Muñoz Nick Marinovich, and Ditas Yamane

Absent: David Butler (resigned) and Kevin O’Neil

District Staff:  Karen Janney, Moisés Aguirre, Karl Bradley, Roxanna Travers, Frank Mendoza, and Diane Wilderson

- Public Comment

Nick Marinovich announced that David Butler resigned from the committee.  The committee acknowledged his years of service to the CBOC.  His presence and input will be truly missed.

Ms. Cheers commented on the work that Frank Mendoza did at MOH and the follow-through on the work.

- Approval of Meeting Minutes:

November 19, 2016 Meeting Minutes- Motion made by Rafael Muñoz, seconded by Diane Gerken.  Motion approved.  Ditas Yamane abstained.

- Board Items Report

Roxanna Travers gave an overview of the Prop O Bond Sale 2 projects and the reallocation of funds to the HVAC Project.  Dr. Aguirre clarified the reallocation of the funds, the issue of equity, and how all schools will have HVAC.  Diane Gerken agreed that the HVAC project was a hard decision for the board, but it is a project that needs to be done.  The target is to get the work started by summer 2017.  Dan Gutowski had questions about SGI settlement and how the funds will be distributed. Diane Gerken questioned the staffing for the new HVAC units.  The committee is asking for a report at the next CBOC Meeting regarding the new scope to the HVAC Project and the reason for the budget increase.  Janea Quirk will present.

Karl Bradly gave an update on the current board approved projects:  Hilltop Middle 600 building, Mar Vista High pool, Bonita Vista High and Hilltop High track and field.  Dan Gutowski offered to meet with Karl Bradley regarding the joint use of the MVH pool with the City of Imperial Beach.

Discussion on Bond Sale 3 and the process of prioritizing the projects and then getting the funding.

- Status of Performance Audit

Moss Adams will be here next week.  Interviews are scheduled for the 24th for the CBOC Members.  Nick Marinovich requested a list of requested documents.  Ms. Cheers voiced her disfavor and the lateness of the Performance Audit.

- Annual Report

Nick Marinovich presented the CBOC’s Annual Report.  Dan Gutowski made a motion to approve the report.  Ralph Muñoz seconded it.  Motion to pass unanimously.

- District Report on Possible Future Bond Elections

Dr. Aguirre reported that on the February board agenda, the district will be bringing a board item to start the bond process in 2018.

- Subcommittee Assignments and Process

Nick Marinovich requested recommendations for any areas that the committee felt needed an ADHOC Committee. The committee is going to bring recommendations to the February CBOC Meeting. The committee requested a review of district warranties – best practices.  Ditas Yamane stated that David Butler will not be on the Audit Subcommittee and there will need to be a replacement.  Nick Marinovich will look into a substitute.

- Committee Member Reports:  .

Terry McKearny requested a total life cycle cost for turf analysis.

Ditas Yamane thanked Dr. Aguirre for his help with Government Affairs Committee of the Pacific Southwest of Relators’ parent questions.

Ms. Yamane also wanted to remind the committee that she was terming out in June.  Dr. Aguirre will request Human Resources to recruit early for CBOC Members.  Dr. Aguirre will inform principals that they need parents from their sites.

- Meeting Schedule/Format

  - Calendar site locations for future regular CBOC Meetings (site tours) Ditas Yamane made a motion to approve, Robert Muñoz second.  Motion approved.

  - Tour of Electronic Records for Bond Program-Karl Bradley will set this up Diane Gerken.

  - Future Meeting with Board of Trustees

- Staff Announcements/Chair Report

None

- Adjourn 8:03 p.m.